## Slide 1
FAT2FIT APPLICATION
Ridhima Kishor Bhalerao – A20422550
Siddhi Sanjay Kulkarni – A20430008

## Slide 2
SCOPE
Fat2fit is a stand-alone gym management application which can be accessed by gym members, trainers and gym owners.
Gym members can view fitness programs, choose preferred timings for workouts and select the workout plan whereas the trainers can view assigned members and respective diet plans.
Gym owner can keep track of members and payments.
This application will basically help the people associated with the gym to manage the daily activities through an automated system.

## Slide 3
METHODOLOGY
We have used Agile methodologies to develop this application, to achieve multiple groups of tasks in short sprints.
We chose agile since it makes a team efficient at getting work done.
Developers are aware of the issues, resulting in reduction of risk in development process.
Test plan is reviewed after each sprint.

## Slide 4
Testing
Unit Testing :
  Performed unit testing to check login authentication, check if the functionalities work as per the user role(member, owner, trainer)
Integrated system Testing :
  Performed Integrated testing to check functionality and performance of linked components and database connectivity.
Acceptance Testing :
  Performed acceptance testing to check if application is ready to be delivered or not.

## Slide 5
TECHNOLOGIES
Java
JavaFX
Oracle Database
SQL
Eclipse Editor
HTML5
CSS3

## Slide 6: FINANCIALS
Value:
  We did this project as a part of our coursework as well as for self-enjoyment and most importantly to improve our technical skills.
Cost:
  Since this project was not meant for any commercial purposes, we didn’t have to make any monetary investments. The resources demanded by the project were manpower and some machines to execute our ideas.

## Slide 7: FINANCIALS
Resource Planning:
Siddhi Kulkarni 2 machines with standard Ridhima Bhalerao memory and performance requirements

## Slide 8: TIME
We have used agile methodologies in developing the project, so the different sprint cycles are as follows:
Sprint One:
Sign up and sign in functions
Connect database the java code
Create user interface for login/signup pages and design for other webpages
Sprint Two:
Create user profiles(owner, user, trainer) in the DB
Create functionalities to add/delete user
Create functionalities for the members to select membership plan for the gym
Create functionalities for assigning member to a gym trainer

## Slide 9: TIME
Sprint Three:
Creating functionalities for owners to manage payments
Functionalities for getting gym trainers to select meal plans for customers
Sprint Four:
Creating webpages for functionalities created in previous sprints
Enhancements to the UI to improve overall usability and appearance
Sprint Five:
Creating and implementing test cases for testing the functionality and performance of the application

## Slide 10: MONITOR/CONTROL
Understanding Requirements: First, we must understand requirements of the project and plan the process accordingly. In our project we documented all the requirements, reviewed them and made sure to develop our application by keeping them in mind.
Verifying the scope: We must check all the deliverables and what is expected from this project based on which technologies and concepts to be used.
Time Management: We should distribute tasks and allot timespan accordingly. This will help in completing project in time.
Resource Management: Identifying which technical / human resources are required is important.
Ensuring Quality: The quality of the product should me consistent. We should identify causes that might lead to unsatisfactory results.

## Slide 11: QUALITY METRICS
Since this project was a part of our coursework, we demonstrated each feature to the Professor.
We ensured we were covering all the requirements well in time.
We also asked our peers to use the application to ensure all the functionalities work as intended.

## Slide 12
WHAT – The application requires information about member’s payments like payment method. This information is critical since it contains credit/debit card details and should be secured.
TYPE – Negative
IMPACT – 5, LIKELIHOOD – 4
RISK SCORE = 5 * 4 = 20
STRATEGY – Mitigated
HOW – We used MD5 hashing algorithm in order to store payment information in encrypted format. Data will not be shared with anyone.
RISK MANAGEMENT

## Slide 13
WHAT – The application requires member’s personal information like name, email, address, contact details. This information is critical hence, must be stored securely.
TYPE – Negative
IMPACT – 4, LIKELIHOOD – 3
RISK SCORE = 4 * 3 = 12
STRATEGY – Mitigated and Transferred
HOW – We used oracle database which is highly secured. Only the admin has full access to this database, which prevents any kind of unauthorized access.
RISK MANAGEMENT

## Slide 14
WHAT – Entire code and related data might get deleted from the machine due to technical issues.
TYPE – Negative
IMPACT – 5, LIKELIHOOD – 2
RISK SCORE = 5 * 2 = 10
STRATEGY – Mitigated
HOW – We took backup of all the files and stored it on the cloud. This reduced the risk of loss of data.
RISK MANAGEMENT

## Slide 15
WHAT – Fully functional application was delivered in a week before the deadline.
TYPE – Positive
IMPACT – 5, LIKELIHOOD – 2
RISK SCORE = 5 * 2 = 10
STRATEGY – ENHANCE
HOW – We planned the deadlines for each task, but we pushed our limits and to get everything completed before the deadline. Due to this, it gave us ample amount of time to test our application.
RISK MANAGEMENT

## Slide 16
SUMMARY
The project is already completed, where we could achieve development of all the modules according to the designated timeline.
The main objective of the project was to provide an improved and automated management of the gym, which was achieved since the application had all the functionalities necessary for a gym.
In retrospection, we would like if the future team would integrate this application with cloud technologies.
This would avoid on-prem installation of the application and a greater number of users would be able to install it on a go.

## Slide 17
THANK YOU!